# CS 250 2-5 Journal

Ryan Hatch
November 5, 2023
student@rshatch.com
Southern New Hampshire University

As the Scrum Master for the SNHU Travel project, I would carefully consider the execution of various Scrum events and their significance, ensuring that they are conducted effectively to achieve the project's goals.

Sprint Planning:

Before the Sprint Planning meeting, I would ensure that the Product Backlog is prioritized and the items for discussion are well-understood by the Product Owner. I would schedule a time-proportionate session based on the length of the Sprint, with clear agendas – defining the Sprint Goal and selecting Backlog items to achieve it. During the meeting, I would encourage full team participation in breaking down Backlog items into tasks and estimating effort. These steps are crucial to align the team on the objectives for the upcoming Sprint, foster a collaborative atmosphere where each team member has a clear understanding of what needs to be achieved, and ensure that the team feels confident about the workload.

Daily Scrums:

I would hold the Daily Scrum at the same time and place every day to minimize complexity and keep the meeting to 15 minutes. During the meeting, I would ensure that discussions are concise and to the point. These practices are essential to synchronize team activities and create a rhythm for the team, identify and address any roadblocks quickly, and keep the team focused on what each member has accomplished, plans to accomplish, and any impediments faced.

Backlog Refinement:

I would set a regular schedule for Backlog Grooming, ensuring ongoing refinement. During these sessions, I would ensure that both the development team and the Product Owner actively participate to ensure that the Backlog remains prioritized according to the latest project insights and learnings, clarify any ambiguities, and ensure that stories are ready for future Sprints. These steps are crucial to validate the acceptance criteria with the Product Owner and the team, and encourage the team to ask questions and contribute to the definition of each item.

Sprint Review:

I would arrange a demo of the increment built during the Sprint and invite stakeholders to provide feedback. This event is essential to review and adapt the product being developed, foster a transparent environment where stakeholders can see progress and provide input, prepare the team to present their work effectively, and ensure that feedback is recorded and prioritized for future Sprints.

Sprint Retrospective:

I would create a safe, open environment for the team to express their thoughts and use a structured format to discuss what went well, what didn't, and what could be improved. These practices are crucial to reflect on the Sprint process and identify areas for improvement, encourage a culture of continuous improvement, document action items that come out of the Retrospective and follow up on them in the next Sprint, and encourage each team member to contribute to the conversation and take ownership of improvement actions.

In all these events, it's important to remember that the heart of agile is 'individuals and interactions over processes and tools.' Therefore, while I would put a system in place to execute these events effectively, I would also focus on the people involved – facilitating communication, encouraging collaboration, and fostering an environment where the team can perform at their best while continuously learning and improving.